| TrialAssure, INC. IND HIVE MVP One-Pager · v0.1 | Ship the First IND Package in 8 Weeks M1 + M4 + IB · Word + OneDrive + SharePoint · sentence-level Part 11 lineage | CONFIDENTIAL — DRAFT Aug 16, 2026 Page 1 of 1 Pages: 1 |
| --- | --- | --- |

| AGENT FOCUS The name says it: many smart agents working in parallel. | COLLABORATION VIBE A busy, efficient ecosystem gathering data from many sources. | MEMORABILITY Strong visual imagery that pairs with the cast-of-agents metaphor. |
| --- | --- | --- |
| Maps cleanly to a typed agent cast — Ingestor, Linker, M1 Forms, M4 Nonclinical, Validator, Lineage. | Readings, ELN, LIMS, OCR, ask-the-sponsor — they all 'forage' into the hive. | Easy to recall in a sponsor's procurement conversation, a recruiting pitch, and a regulator-facing diagram. |

| BOTTOM LINE BUILD MVP. Agentic authoring platform that turns raw in-vivo / CMC source data plus a sponsor record into an FDA-ready Initial IND Package on Word + OneDrive + SharePoint — with sentence-level Part 11 lineage. LOW-HANGING FRUIT — what to start with • Form FDA 1571 + 1572 auto-population from Sponsor + Protocol records. Deterministic — no LLM — so 100 % field accuracy from day one. • M4.2.3.x repeat-dose toxicology (the most rewritten doc class). Highest ROI, one report at a time. • Cover Letter + Letter of Authorization + IB templates. Low creative risk; demonstrates the platform on the easiest path first. • Ingestor + Entity Linker agents. Front-end data plumbing; once they work, every other module scales. MVP-DONE METRICS Time-to-IND; ≥ 60 % reduction vs. baseline. Draft acceptance; ≥ 70 % first-pass. Lineage precision; ≥ 99 % audited. Lock quality; Zero critical findings. Compliance; Form 1571 production; GAMP 5 c.4 gate. | KEY MODULES — priority order Module; What it covers; Fit; When / why. M1 — Cover & Forms; Cover Letter, 1571, 1572, FD 3454/5, LoA, ToC.; ★★★; Auto-fields from Sponsor / Protocol; sequenced sign-out.. M4 — Nonclinical (wedge); .2.1 Pharm · .2 ADME/PK · .3.1–.3.4 tox, genotox, safety pharma.; ★★★; Our wedge: per-class agent, per-clause lineage, deterministic QA.. Investigator's Brochure; Class narrative, M4 cross-refs, M5 background slot.; ★★★; Reads as M4 by default; one section-author agent orchestrates.. M2.4 + M2.5 Overviews; Nonclin + Clin Overviews from the same entity repo.; ★★; Cross-links to M4 claim IDs; inexpensive after M4 lands.. M1 e-signature (Part 11); SME → RA Lead → Sponsor PI sequenced sign-out; identity binding.; ★★★; GAMP 5 c.4 validation gate from day one.. Module 3 / 5 (CMC, CSRs); Quality / manufacturing AND clinical study reports.; —; DEFERRED — Phase 2 / Year 3. Own the wedge first.. |
| --- | --- |

| FDA & ICH Primary Sources | Agentic AI & Orchestration | Knowledge Graph / Governance | Reference IND Templates |
| --- | --- | --- | --- |
| ▸ FDA IND contents & format; ICH CTD M4 home ▸ Form FDA 1571 / 1572 PDFs; eCTD TOC v4.0 ▸ ICH M4E(R2) Efficacy guidance | ▸ FDA Agentic AI Deployment announcement ▸ IntuitionLabs — Agentic AI for Pharma Regulatory Docs ▸ DIA Global Forum — Agentic AI in Reg Affairs (May 2026) | ▸ PharmaSUG 2026 RW-343 — 12-pt governance framework ▸ Knowledge graphs for regulated pharma (flur.ee) ▸ LangChain 2026 agent-framework review (LangGraph) | ▸ U. Pitt IND/IDE templates (ecshsr.pitt.edu) ▸ MCW SCGE IND library (scge.mcw.edu) ▸ UMD CERSI CDER Milstein lecture (PDF) |